24/7 AI COWORKER PLATFORM

Cloud-Based Autonomous AI Agent Platform

Comprehensive Development Plan & Timeline

Project Status: Pre-Development

Est. Timeline: 8-12 weeks | Budget: $500-1200/month

# EXECUTIVE SUMMARY

This document outlines the development plan for a 24/7 cloud-based AI Coworker platform that addresses the limitations of existing solutions like Claude Cowork (device-dependent) and competes with premium enterprise solutions (Zapier, Make, Gumloop, Vellum).

Key Differentiators:

- Runs 24/7 without device dependency (unlike Claude Cowork)

- Transparent, predictable pricing ($20/month starting vs $37-300+ for competitors)

- Cursor + MCP native integration for developer customization

- Built-in workflow orchestration with Claude API

- Privacy-first architecture with Supabase

# TECHNICAL ARCHITECTURE

## Tech Stack Overview

| Layer | Technology Stack |
| --- | --- |
| Frontend | Vite + React 18 ¦ TailwindCSS ¦ TypeScript ¦ Zustand (State Management) ¦ TanStack Query (Data Fetching) |
| Backend | Node.js + Express ¦ TypeScript ¦ Anthropic SDK (Claude API) |
| Database | Supabase (PostgreSQL) ¦ Real-time Subscriptions ¦ Row-Level Security (RLS) |
| Workflow | n8n Cloud ¦ MCP Server Integration ¦ 400+ Native Integrations |
| Development | Cursor IDE ¦ Claude API (Artifact Generation) ¦ GitHub (Version Control) |
| Deployment | Vercel (Frontend) ¦ Railway/Render (Backend) ¦ n8n Cloud (Workflows) |
| Integrations | Gmail, Slack, Google Drive, GitHub, Webhooks, REST APIs |

## Architecture Diagram

User (Web UI) → Frontend (Vite/React) → Backend (Node.js/Express) → Supabase (PostgreSQL) → n8n Workflows → Claude API → External Integrations (Gmail, Slack, etc.)

## Key Features

- Responsive web UI (Mobile, Tablet, Desktop)

- Real-time task status updates (WebSockets via Supabase)

- AI-powered task breakdown (Claude API)

- Multi-step workflow orchestration

- Error handling & automatic retries

- Audit logs & execution history

- User authentication (Supabase Auth)

# DETAILED DEVELOPMENT TIMELINE

## Phase 1: Foundation & Infrastructure (Weeks 1-2)

### Week 1: Project Setup & Database Design

- Create GitHub repository with proper .gitignore and branching strategy

- Set up Cursor workspace with Anthropic SDK configuration

- Initialize Vite + React frontend project with TypeScript

- Set up Node.js/Express backend with TypeScript

- Create Supabase project and design database schema

- Design database tables: users, workflows, tasks, executions, logs

- Configure Row-Level Security (RLS) policies

- Set up environment variables and secrets management

### Week 2: Auth & Core Backend

- Implement Supabase authentication (Sign-up, Login, Logout)

- Create JWT token handling middleware

- Build core Express endpoints (Auth routes)

- Integrate Anthropic SDK with Claude API

- Create API route for task creation

- Set up error logging & monitoring

- Write unit tests for auth endpoints

## Phase 2: Frontend & Core Features (Weeks 3-4)

### Week 3: Frontend Foundation

- Set up TailwindCSS and design system

- Create responsive layout components (Header, Sidebar, Footer)

- Build authentication pages (Login, Sign-up, Password Reset)

- Create Dashboard skeleton and navigation

- Implement Zustand store for global state

- Set up TanStack Query for API calls

- Mobile-first responsive design testing

### Week 4: Task & Workflow Pages

- Create "New Task" form with Claude-powered suggestions

- Build Task List page with filtering & sorting

- Create Task Detail page with execution history

- Build Workflow Builder UI (visual workflow designer)

- Implement real-time status updates (WebSockets)

- Create Dashboard with KPIs (Tasks Completed, Success Rate, Uptime)

- Testing on all device sizes

## Phase 3: AI Integration & Workflow Engine (Weeks 5-7)

### Week 5: Claude API Integration

- Implement task breakdown logic (User request → Claude → Sub-tasks)

- Create system prompts for different task types

- Build context/memory system (store task history in Supabase)

- Implement streaming responses for real-time feedback

- Add token counting & cost estimation

- Test with various task complexity levels

### Week 6: n8n Integration & Workflow Execution

- Set up n8n Cloud account and configure API access

- Create MCP Server node in n8n for Cursor integration

- Build API endpoints to trigger n8n workflows

- Implement workflow state tracking (Pending, Running, Complete, Failed)

- Create retry logic for failed tasks

- Build execution logging & audit trail

- Test end-to-end workflow execution

### Week 7: Integrations & Tool Connectors

- Set up integration with Gmail API

- Configure Slack webhook integration

- Add Google Drive file operations

- Implement REST API webhook trigger support

- Create integration management UI

- Test all integrations end-to-end

## Phase 4: Polish, Testing & Deployment (Weeks 8-10)

### Week 8: Quality Assurance & Optimization

- Performance optimization (Lighthouse audit, optimize images)

- Write comprehensive unit tests (Backend: 80%+ coverage)

- Write integration tests for API endpoints

- E2E testing with Playwright/Cypress

- Security audit & vulnerability scanning

- Database query optimization

- Load testing (simulate 100+ concurrent users)

### Week 9: UI/UX Polish & Documentation

- User feedback iteration on UI/UX

- Accessibility audit (WCAG 2.1 AA compliance)

- Write API documentation (Swagger/OpenAPI)

- Create user onboarding tutorial

- Build Help/FAQ documentation

- Set up analytics tracking (PostHog/Segment)

### Week 10: Deployment & Launch Preparation

- Configure CI/CD pipeline (GitHub Actions)

- Deploy frontend to Vercel

- Deploy backend to Railway/Render

- Set up monitoring & alerts (Sentry, PagerDuty)

- Create production backup & disaster recovery plan

- Prepare launch announcement & marketing materials

- Beta test with 10-20 early users

## Phase 5: Post-Launch (Ongoing)

- Monitor KPIs & user feedback

- Implement feature requests (Roadmap prioritization)

- Scale infrastructure as needed

- Add marketplace for pre-built workflows

# DATABASE SCHEMA

## Core Tables

### users

id (UUID), email (String), name (String), created_at (Timestamp), updated_at (Timestamp), subscription_plan (Enum: free/pro/max)

### workflows

id (UUID), user_id (FK), name (String), description (Text), definition (JSONB), status (Enum: active/paused), created_at (Timestamp), n8n_workflow_id (String)

### tasks

id (UUID), user_id (FK), title (String), description (Text), status (Enum: pending/running/complete/failed), priority (Enum: low/medium/high), due_date (Date), created_at (Timestamp)

### executions

id (UUID), task_id (FK), workflow_id (FK), status (Enum), started_at (Timestamp), completed_at (Timestamp), result (JSONB), error_message (Text)

### logs

id (UUID), execution_id (FK), level (Enum: info/warn/error), message (Text), created_at (Timestamp)

### integrations

id (UUID), user_id (FK), provider (String), access_token (Encrypted), refresh_token (Encrypted), created_at (Timestamp)

# FEATURE BREAKDOWN

## MVP (Weeks 1-10)

- User authentication & profile management

- Create, read, update, delete tasks

- AI-powered task breakdown (Claude API)

- Workflow management & execution

- n8n integration for task automation

- Real-time execution status updates

- Execution history & logs

- Gmail, Slack, Google Drive integrations

- Responsive design (Mobile, Tablet, Desktop)

- Basic dashboard & analytics

## Post-MVP Roadmap (Weeks 11+)

- Workflow templates marketplace

- Advanced scheduling (cron, date-based, conditional)

- Team collaboration features

- Advanced permissions & role-based access

- AI-powered workflow suggestions

- Monitoring & alerting dashboard

- Custom integration builder UI

- Webhook signature verification

- API usage analytics & cost tracking

# BUDGET & COST ANALYSIS

## Monthly Infrastructure Costs

| Service | Tier | Cost/Month |
| --- | --- | --- |
| Supabase | Pro | $25 |
| n8n Cloud | Team | $20 |
| Vercel (Frontend) | Pro | $20 |
| Railway (Backend) | Usage-based | $10-30 |
| Sentry (Monitoring) | Team | $29 |
| Claude API (Usage) | Pay-as-you-go | $50-200+ |

Total Monthly Infrastructure: $154-294 (excludes domain, email, etc.)

## Development Cost Breakdown

| Phase | Estimated Hours |
| --- | --- |
| Phase 1: Foundation (Weeks 1-2) | 80 hours |
| Phase 2: Frontend (Weeks 3-4) | 120 hours |
| Phase 3: AI & Workflows (Weeks 5-7) | 180 hours |
| Phase 4: QA & Deployment (Weeks 8-10) | 140 hours |
| TOTAL | 520 hours (~13 weeks full-time) |

At $75/hour: ~$39,000 (solo developer) | At $150/hour: ~$78,000 (agency rate)

# DEPLOYMENT & SCALING STRATEGY

## Initial Deployment (Week 10)

- Frontend: Deploy to Vercel (Automatic from GitHub)

- Backend: Deploy to Railway or Render

- Database: Supabase (auto-managed)

- CI/CD: GitHub Actions for automated testing & deployment

## Scaling Plan (Month 4-12)

- Database: Supabase Pro → Supabase Enterprise (if needed)

- Backend: Railway → Kubernetes (if concurrent users > 1000)

- CDN: Cloudflare for static asset caching

- Message Queue: Redis for task queue (Bull Queue)

# SUCCESS METRICS & KPIs

## MVP Success Criteria

- Platform availability: 99.5% uptime

- Task execution success rate: 95%+

- Average task completion time: < 5 minutes

- Page load time: < 2 seconds

- API response time: < 500ms

## Growth Metrics

- User signups: 100+ in first month

- Daily active users: 30%+ of signups

- Average tasks per user: 10+ per month

- Paid conversion rate: 20%+ (Pro/Max plans)

# RISKS & MITIGATION STRATEGIES

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Claude API Rate Limiting | High | Implement queue system, caching, token limits |
| n8n Service Downtime | Medium | SLA monitoring, fallback execution method |
| Integration Failures | Medium | Retry logic, error notifications, fallback actions |
| Data Security Breach | Critical | Encryption, RLS, security audits, insurance |
| Competitor Pressure | Medium | Fast iteration, unique features, community building |

# TEAM & RESOURCES

## Recommended Team Composition

### MVP Phase (Weeks 1-10)

- 1 Full-stack Engineer (Primary developer in Cursor)

- 1 Part-time Designer (UI/UX validation, refinement)

- 1 Part-time QA/Product Manager (Testing, prioritization)

### Growth Phase (Weeks 11+)

- 1 Senior Backend Engineer

- 1 Full-time Frontend Engineer

- 1 DevOps/Infrastructure Engineer

- 1 Product Manager

# CONCLUSION

This 24/7 AI Coworker platform represents a significant market opportunity with clear differentiation from existing solutions. By leveraging n8n, Claude API, Cursor, and Supabase, you can build a production-grade platform in 10 weeks with a lean team.

Key Success Factors:

- User-centric design with mobile-first approach

- Fast iteration based on user feedback

- Transparent pricing and reliable uptime

- Strong community building and support

- Continuous optimization and feature development

Next Steps:

- Review and validate this plan with stakeholders

- Create detailed sprint plans for Phase 1

- Set up development environment (Cursor, GitHub, etc.)

- Begin Week 1 deliverables